PAYLOAD FLIGHT ASSIGNMENTS

NASA MIXED FLEET

JUNE 1997

SUBMITTED BY

Original Signed by

ROBERT A. R. PARKER

DIRECTOR SPACE OPERATIONS UTILIZATION

APPROVED BY

Original Signed by

WILBUR C. TRAFTON

ASSOCIATE ADMINISTRATOR FOR SPACE FLIGHT

TABLE OF CONTENTS

SECTION												PAGES

1		MIXED FLEET MANIFEST NOTES AND SUMMARY		1.1

2		SHUTTLE PAYLOAD FLIGHT ASSIGNMENTS			2.1-2.11

3		ELV PAYLOAD FLIGHT ASSIGNMENTS				3.1-3.7

4		PREVIOUS FLIGHTS								4.1-4.26

5		PAYLOAD REQUESTS							5.1-5.10

6		PAYLOAD/ACRONYM LIST            					6.1-6.55

SECTION 1

MIXED FLEET MANIFEST NOTES AND SUMMARY

MIXED FLEET MANIFEST NOTES

O	This manifest summarizes the missions planned by NASA for the Space Shuttle and Expendable Launch Vehicles (ELV's) as of the date of publication.  Space Shuttle and ELV missions are shown through calendar year 2003.  Space Shuttle missions for calendar years 2002-2003 are under review pending the resolution of details in the assembly sequence of the International Space Station (ISS).

O	Space Shuttle launch dates are shown by month and represent reasonable expectation as to when the launch will occur; however in most cases, NASA's internal planning will be against earlier launch date targets.

O	Primary and complex secondary Space Shuttle payload flight assignments are baselined in Space Shuttle program control documentation approximately 17 months prior to launch.  Other secondary payload assignments are normally baselined 8 to 12 months prior to launch.  Note:  Once baselined, the flight numbers are maintained with the primary payload; these baselined flights may not remain in numerical order with subsequent manifest changes.

O	The manifest reflects NASA's commitments to its external customers and the established priorities among its internal programs.  These include safety of flight, maintaining the schedule for assembling and utilizing the ISS, and continuing to provide flight opportunities for secondary payloads.

O	To access this book on the Internet use the WWW address http://www.osf.hq.nasa.gov/manifest

O	For further Shuttle or ELV information please contact:

Space Operations Utilization Division

Mail Code MO

NASA Headquarters

300 E Street, S.W.

Washington, DC  20546 - USA

Telephone:(202)358-2390  FAX:(202)358-2885